# Analysis and Visualization of Traffic Accidents in Construction Work Zones in Kentucky

### Abstract

In 2023, there were over 1200 crashes in Kentucky roadway work zones, leading to 17 fatalities. This project aims to study traffic accident patterns within construction work zones across Kentucky. The project will use advanced data analysis and visualization techniques to integrate various datasets, identify key trends, and propose safety improvements. By combining KSP crash data with a comprehensive API of available roadway characteristics, the project aims to provide actionable insights to enhance roadway safety during construction activities. Tools such as Pandas, Matplotlib, Plotly, SQLite, Tableau, and Jupyter Notebook will ensure comprehensive and reproducible analysis.

### Problem Statement

Construction work zones are crucial areas where traffic accidents often occur due to changes in road conditions and traffic patterns. In 2023, Kentucky experienced a spike of over 1200 crashes in these zones, resulting in 17 fatalities. These accidents lead to significant economic losses and pose serious safety risks to workers and motorists. The project aims to understand and address the factors contributing to traffic accidents in these zones by analyzing historical crash data and correlating it with roadway characteristics. The goal is to identify patterns and propose safety improvements that can reduce the incidence and severity of these accidents.

### Goals and Objectives

#### Goal 1: Conducting a thorough analysis of traffic accidents in construction work zones

1. Collect and clean traffic accident data from the Kentucky State Police (KSP) dataset.

2. Integrate available Kentucky Transportation Cabinet (KYTC) roadway characteristics data by making API calls for each crash location.

3. Analyze the merged dataset to identify trends, patterns, and key factors contributing to accidents in construction work zones.

#### Goal 2: Develop Comprehensive and Interactive Visualizations

### 1.    	Create visualizations using Matplotlib, Plotly, and Tableau to illustrate findings.

### 2.    	Develop a Tableau dashboard to present interactive and insightful visualizations for stakeholders.

### Features:

Core Features:

- Data Ingestion: Import traffic accident data from various CSV files and merge them into a single SQLite database.

- API Integration: Retrieve and integrate roadway characteristics data using an API.

- Data Cleaning: Ensure data cleanliness by handling missing values, correcting data types, standardizing formats, and eliminating personal data.

- Data Analysis: Conduct exploratory data analysis to uncover significant trends and patterns in traffic accidents.

- Visualizations: Generate static and interactive visualizations to present findings using Matplotlib, Plotly, and Tableau.

- Tableau Dashboard: Build a comprehensive and interactive Tableau dashboard for stakeholders.

Stretch Goals:

- Advanced Visualizations: Develop interactive maps and dynamic charts for deeper insights.

- User Interface: Create a user-friendly web-based interface for interacting with the data and visualizations.

### Technologies

Programming Languages: Python

Libraries and Frameworks: Pandas, Matplotlib, Plotly, Geopandas, Requests

Database: SQLite

Visualization Tools: Tableau, Jupyter Notebook

Others: Virtual environments for project isolation and dependency management

System Architecture Overview:

- Data Ingestion Layer: This layer is responsible for ingesting data from multiple CSV files and APIs.

- Data Storage Layer: Cleaned and processed data is stored in an SQLite database.

- Data Analysis Layer: Python libraries are used to perform data cleaning, preprocessing, and analysis.

- Visualization Layer: Visualizations are created using Matplotlib, Plotly, and Tableau.

- Presentation Layer: An interactive Tableau dashboard is developed for end-users.

Mockups and Diagrams:

- Database Schema

- System Architecture Diagram

- Tableau Dashboard Mockup

### Timeline

#### Week 1-2: Project Planning and Setup

Define project scope and objectives

Set up the development environment and tools

#### Week 3-4: Data Acquisition and Cleaning

Collect crash data from KSP datasets

Fetch roadway characteristics data via API

Clean and preprocess data

#### Week 5-6: Data Analysis and Exploration

Perform exploratory data analysis

Identify key trends and patterns

#### Week 7-8: Visualization Development

Create static visualizations using Matplotlib and Plotly

Develop interactive visualizations

#### Week 9-10: Tableau Dashboard Development

Design and implement the Tableau dashboard

Integrate all visualizations into the dashboard

#### Week 11-12: Testing and Documentation

Test the project for functionality and accuracy

Document the project, including a comprehensive README.md file

#### Week 13-14: Review and Polishing

Perform an internal review

Incorporate feedback and finalize the project

#### Week 15: Final Submission

Prepare the project for final presentation or submission

### Risks and Mitigation Strategies:

### Data Quality Issues:

Risk: Incomplete or inaccurate data from KSP datasets.

Mitigation: Implement robust data cleaning and validation processes.

### API Limitations:

Risk: Rate limits or data access issues with the API.

Mitigation: Use efficient coding practices, handle API errors gracefully, and use caching to minimize repeated requests.

### Technical Challenges:

Risk: Difficulties in integrating multiple data sources.

Mitigation: Thoroughly plan and test data integration steps, seek help from mentors or peers if needed.

### Timeline Slippage:

Risk: Falling behind schedule due to unforeseen issues.

Mitigation: Set realistic milestones, regularly review progress, and adjust the timeline as necessary.

### Test/Evaluation Plan

#### Testing Methods:

1. Unit Testing: Write and run unit tests for data cleaning and analysis functions.

2. Integration Testing: Test the integration of various data sources and APIs.

3. Visualization Testing: Ensure all visualizations accurately represent the data and are interactive where required.

#### User Feedback:

- Internal Review: Present the project to peers or mentors for feedback.

- Stakeholder Review: Obtain feedback from stakeholders to ensure the dashboard meets their needs.

#### Performance Metrics:

Data Accuracy: Verify the accuracy of data analysis results.

Visualization Effectiveness: Evaluate the clarity and usefulness of visualizations.

User Satisfaction: Collect feedback on the overall satisfaction of users with the dashboard and its functionalities.